SAP RISE with SAP S/4HANA Cloud

Implementation and Migration Plan

Centralized Identity & Access Management – TOGAF ADM Phase E/F

| Field | Value |
| --- | --- |
| Programme | SAP RISE with SAP S/4HANA Cloud – Enterprise Transformation |
| TOGAF ADM Phase | Phase E – Opportunities & Solutions / Phase F – Migration Planning |
| Architecture Repository | SAP Centralized IAM Repository (ArchiMate 3.x model) |
| Document Status | Draft for Review |
| Version | 0.1 |
| Date | 2026-08-13 |
| Prepared By | Enterprise Architecture Team |
| Classification | Internal |

# 1. Introduction

This Implementation and Migration Plan sequences the transformation from the “Baseline Architecture (Decentralized User Management)” plateau to the “Target Architecture (Centralized User Management via Azure AD)” plateau through a defined set of Work Packages.

# 2. Plateaus

| # | Plateau |
| --- | --- |
| 1 | Baseline Architecture (Decentralized User Management) |
| 2 | Target Architecture (Centralized User Management via Azure AD) |

# 3. Gap Analysis Summary

| # | Gap |
| --- | --- |
| 1 | Decentralized User Management Gap |
| 2 | Manual Provisioning Gap |
| 3 | Inconsistent Access Governance Gap |

# 4. Work Packages

| # | Work Package |
| --- | --- |
| 1 | Configure Azure AD as Corporate Identity Provider |
| 2 | Deploy SAP IAS Tenants (S/4HANA and SuccessFactors) |
| 3 | Deploy SAP IPS Tenants (S/4HANA and SuccessFactors) |
| 4 | Configure SCIM Provisioning to SAP S/4HANA Cloud |
| 5 | Configure SCIM Provisioning to SAP SuccessFactors |
| 6 | Migrate Existing User Accounts |
| 7 | Decommission Local User Stores |
| 8 | Testing and Validation (Development → Acceptance → Production) |
| 9 | Cutover and Hypercare |

# 5. Deliverables

- IAM Design Document

- Provisioning Mapping Specification

- Test Results Report

- Cutover Plan

# 6. Implementation Milestones

| # | Milestone |
| --- | --- |
| 1 | Go-Live – Development |
| 2 | Go-Live – Acceptance |
| 3 | Go-Live – Production |

# 7. Sequencing

Work Packages 1–3 stand up the identity infrastructure (Azure AD configuration, SAP IAS and SAP IPS tenant deployment). Work Packages 4–5 configure provisioning into S/4HANA Cloud and SuccessFactors respectively. Work Package 6 migrates existing accounts, followed by Work Package 7 (decommissioning local stores). Work Package 8 validates the solution stage by stage (Development → Acceptance → Production), and Work Package 9 executes cutover and hypercare.

# 8. Rollout Approach

- Development stage validated first – lowest risk, used to prove the SCIM mapping and SSO trust configuration.

- Acceptance stage validated second – business and security sign-off before Production.

- Production stage go-live last, with a Hypercare period immediately following.

- Local user stores are decommissioned only after each stage's Hypercare exit criteria are met.

# 9. Risk and Dependency Management

Each Work Package is tracked against the constraints in the Architecture Requirements Specification, in particular the fixed compliance deadline and the one-way synchronization and environment-isolation rules. Work Package 4/5 (provisioning configuration) is a hard dependency for Work Package 6 (migration), which is in turn a dependency for Work Package 7 (decommissioning).

# 10. Traceability

All plateaus, gaps, work packages, deliverables, and milestones listed above are modelled in the “Implementation & Migration” organization folder of the SAP Centralized IAM Repository and rendered in the “Migration Roadmap” and “Gap Analysis” views.