SAP RISE with SAP S/4HANA Cloud

Architecture Roadmap

Centralized Identity & Access Management

| Field | Value |
| --- | --- |
| Programme | SAP RISE with SAP S/4HANA Cloud – Enterprise Transformation |
| TOGAF ADM Phase | Cross-Phase – Phases B, C, D, E, F |
| Architecture Repository | SAP Centralized IAM Repository (ArchiMate 3.x model) |
| Document Status | Draft for Review |
| Version | 0.1 |
| Date | 2026-08-13 |
| Prepared By | Enterprise Architecture Team |
| Classification | Internal |

# 1. Introduction

This Architecture Roadmap presents a consolidated, time-sequenced view of the IAM centralization project, mapping the two plateaus to the nine Work Packages that deliver them.

# 2. Roadmap Overview

| Stage | Work Packages |
| --- | --- |
| Foundation (Work Packages 1–3) | Configure Azure AD as Corporate Identity Provider; Deploy SAP IAS Tenants (S/4HANA and SuccessFactors); Deploy SAP IPS Tenants (S/4HANA and SuccessFactors) |
| Provisioning Configuration (Work Packages 4–5) | Configure SCIM Provisioning to SAP S/4HANA Cloud; Configure SCIM Provisioning to SAP SuccessFactors |
| Migration & Decommissioning (Work Packages 6–7) | Migrate Existing User Accounts; Decommission Local User Stores |
| Validation & Cutover (Work Packages 8–9) | Testing and Validation (Development → Acceptance → Production); Cutover and Hypercare |

# 3. Milestones

| # | Milestone |
| --- | --- |
| 1 | Go-Live – Development |
| 2 | Go-Live – Acceptance |
| 3 | Go-Live – Production |

# 4. Governance Checkpoints

- Architecture Board review at the end of the Foundation stage, before provisioning configuration begins.

- Security and compliance sign-off before each Go-Live milestone (Development, Acceptance, Production).

- Post-implementation review during Hypercare, feeding into Architecture Change Management (Phase H).

# 5. Critical Path

The critical path runs through Azure AD configuration → SAP IAS/IPS tenant deployment → SCIM provisioning configuration → user migration → validation → cutover. Local user store decommissioning is the final step and is gated on successful Hypercare exit for each landscape stage.

# 6. Traceability

This roadmap is generated directly from the Plateau, Work Package, and Implementation Event elements of the SAP Centralized IAM Repository and corresponds to its “Migration Roadmap” view.