SAP RISE with SAP S/4HANA Cloud

Implementation and Migration Plan

TOGAF ADM Phase E/F – SAP Enterprise Repository

| Field | Value |
| --- | --- |
| Programme | SAP RISE with SAP S/4HANA Cloud – Enterprise Transformation |
| TOGAF ADM Phase | Phase E – Opportunities & Solutions / Phase F – Migration Planning |
| Architecture Repository | SAP Enterprise Repository (ArchiMate 3.x model) |
| Document Status | Draft for Review |
| Version | 0.1 |
| Date | 2026-08-13 |
| Prepared By | Enterprise Architecture Team |
| Classification | Internal |

# 1. Introduction

This Implementation and Migration Plan sequences the transformation from the Baseline Architecture (Legacy ERP) to the Target Architecture (SAP RISE with SAP S/4HANA Cloud) through a series of transition plateaus, delivered by a defined set of Work Packages. It elaborates the Implementation & Migration layer of the SAP Enterprise Repository.

# 2. Migration Plateaus

The transformation is sequenced through the following plateaus, each triggering the next:

| # | Plateau |
| --- | --- |
| 1 | Baseline Architecture (Legacy ERP) |
| 2 | Transition Architecture 1 (Pilot Rollout) |
| 3 | Transition Architecture 2 (Regional Rollout) |
| 4 | Transition Architecture 3 (Global Rollout) |
| 5 | Target Architecture (SAP RISE with S/4HANA Cloud) |
| 6 | Future State Architecture (Continuous Innovation) |

# 3. Gap Analysis Summary

The following gaps between the baseline and target plateaus have been identified and are each addressed by one or more Work Packages:

| # | Gap |
| --- | --- |
| 1 | Legacy ERP Decommissioning Gap |
| 2 | Process Standardization Gap |
| 3 | Integration Coverage Gap |
| 4 | Data Quality Gap |
| 5 | Skills & Capability Gap |
| 6 | Reporting & Analytics Gap |
| 7 | Security & Compliance Gap |

# 4. Work Packages

Work Packages are aligned to TOGAF ADM phases and to specific migration activities, each realizing one or more Deliverables:

| # | Work Package |
| --- | --- |
| 1 | Phase A - Architecture Vision Work Package |
| 2 | Phase B - Business Architecture Work Package |
| 3 | Phase C - Data Architecture Work Package |
| 4 | Phase C - Application Architecture Work Package |
| 5 | Phase D - Technology Architecture Work Package |
| 6 | Phase E - Opportunities & Solutions Work Package |
| 7 | Phase F - Migration Planning Work Package |
| 8 | Phase G - Implementation Governance Work Package |
| 9 | Data Migration Work Package |
| 10 | Integration Build Work Package |
| 11 | Custom Code Remediation Work Package |
| 12 | Cutover & Hypercare Work Package |
| 13 | Organizational Change Management Work Package |
| 14 | Training & Enablement Work Package |
| 15 | Testing & Quality Assurance Work Package |
| 16 | Legacy Decommissioning Work Package |

# 5. Deliverables

- Architecture Vision Document

- Business Architecture Document

- Data Architecture Document

- Application Architecture Document

- Technology Architecture Document

- Architecture Requirements Specification

- Migration Plan

- Implementation Governance Plan

- Data Migration Runbook

- Cutover Plan

# 6. Implementation Milestones

| # | Milestone |
| --- | --- |
| 1 | Program Kick-off |
| 2 | Phase F Migration Freeze |
| 3 | Go-Live - Wave 1 |
| 4 | Go-Live - Wave 2 |
| 5 | Legacy System Decommissioning Event |

# 7. Migration Approach

The migration follows a wave-based rollout: a Pilot Rollout validates the target architecture in a single business unit, followed by a Regional Rollout, then a Global Rollout, before reaching the Target Architecture plateau. Legacy systems are retired only after the corresponding capability has been validated live on SAP S/4HANA Cloud, per the Legacy Decommissioning Work Package.

# 8. Cutover and Hypercare

- Migration freeze window declared ahead of each go-live wave.

- Cutover runbook executed per wave, including data migration, integration cutover, and validation.

- Hypercare period following each go-live wave with elevated support and daily governance checkpoints.

- Legacy system decommissioning only after hypercare exit criteria are met.

# 9. Resourcing

Delivery of the Work Packages above draws on the following strategic resources:

- SAP RISE Program Budget

- Skilled ABAP/BTP Developer Pool

- Enterprise Architecture Practice

- SAP License Estate

- Center of Excellence - SAP

- Data Migration Toolset

- Cloud Hyperscaler Capacity

- Change Management Capability

- Training & Enablement Assets

- Program Management Office

# 10. Risk and Dependency Management

Each Work Package is tracked against the constraints identified in the Architecture Requirements Specification, in particular the fixed go-live date, limited BTP resource availability, and the fixed programme budget. Dependencies between Work Packages follow the plateau sequence and are reviewed at each Implementation Governance checkpoint (Phase G).

# 11. Traceability

All plateaus, gaps, work packages, deliverables, and milestones listed above are modelled in the “Implementation & Migration” organization folder of the SAP Enterprise Repository and rendered in the “Gap Analysis,” “Migration Roadmap,” “Migration Plateaus,” and “Work Package Overview” views.