SAP RISE with SAP S/4HANA Cloud

Opportunities & Solutions Assessment

TOGAF ADM Phase E – SAP Enterprise Repository

| Field | Value |
| --- | --- |
| Programme | SAP RISE with SAP S/4HANA Cloud – Enterprise Transformation |
| TOGAF ADM Phase | Phase E - Opportunities and Solutions |
| Architecture Repository | SAP Enterprise Repository (ArchiMate 3.x model) |
| Document Status | Draft for Review |
| Version | 0.1 |
| Date | 2026-08-14 |
| Prepared By | Enterprise Architecture Team |
| Classification | Internal |

# 1. Introduction

This assessment identifies the candidate solution building blocks and courses of action that close the seven gaps identified between the Baseline Architecture (Legacy ERP) and Target Architecture (SAP RISE with S/4HANA Cloud), and groups them into the 16 work packages sequenced across the transition plateaus, per TOGAF Phase E guidance.

# 2. Gap Summary

| Gap | Primarily Addressed By |
| --- | --- |
| Legacy ERP Decommissioning Gap | Legacy Decommissioning Work Package |
| Process Standardization Gap | Phase B - Business Architecture Work Package |
| Integration Coverage Gap | Integration Build Work Package |
| Data Quality Gap | Data Migration Work Package |
| Skills & Capability Gap | Training & Enablement Work Package |
| Reporting & Analytics Gap | Phase E - Opportunities & Solutions Work Package |
| Security & Compliance Gap | Phase G - Implementation Governance Work Package |

# 3. Candidate Solution Building Blocks (by Course of Action)

| Course of Action | Enabling Solution Building Block(s) |
| --- | --- |
| Adopt Clean Core Principles | SAP S/4HANA Cloud; SAP BTP Extension Factory |
| Consolidate Regional ERP Instances | SAP S/4HANA Cloud; SAP Master Data Integration |
| Move to RISE with SAP Public Cloud | SAP S/4HANA Cloud Runtime (Hyperscaler); SAP HANA Cloud |
| Rationalize Custom Code (Z-objects) | SAP Cloud ALM; SAP Business Application Studio |
| Standardize on SAP BTP for Extensions | SAP BTP; SAP Build Apps; SAP Build Process Automation |
| Establish API-First Integration Strategy | SAP Integration Suite; SAP Event Mesh; SAP CPI |
| Centralize Master Data Governance | SAP MDG; SAP Master Data Integration |
| Adopt Continuous Release Management | SAP Cloud ALM; CI/CD Build Server |

# 4. Opportunity-to-Work-Package Mapping

| Work Package | Opportunity Realized |
| --- | --- |
| Phase A - Architecture Vision Work Package | Confirms scope, stakeholders, and target capabilities |
| Phase B - Business Architecture Work Package | Standardizes global business processes |
| Phase C - Data Architecture Work Package | Defines target data objects and quality rules |
| Phase C - Application Architecture Work Package | Confirms target application landscape |
| Phase D - Technology Architecture Work Package | Confirms target infrastructure and hosting |
| Phase E - Opportunities & Solutions Work Package | Finalizes this assessment and the transition roadmap |
| Phase F - Migration Planning Work Package | Sequences all work packages into the Migration Roadmap |
| Phase G - Implementation Governance Work Package | Establishes compliance and governance controls |
| Data Migration Work Package | Closes the Data Quality Gap |
| Integration Build Work Package | Closes the Integration Coverage Gap |
| Custom Code Remediation Work Package | Closes the Legacy ERP Decommissioning Gap |
| Cutover & Hypercare Work Package | De-risks go-live and stabilizes each transition plateau |
| Organizational Change Management Work Package | Addresses change resistance risk |
| Training & Enablement Work Package | Closes the Skills & Capability Gap |
| Testing & Quality Assurance Work Package | Validates each transition plateau before promotion |
| Legacy Decommissioning Work Package | Closes the Legacy ERP Decommissioning Gap |

# 5. Transition Architecture Sequencing

Opportunities are realized through the sequence of plateaus modelled in the Migration Plateaus view: Baseline Architecture (Legacy ERP) → Transition Architecture 1 (Pilot Rollout) → Transition Architecture 2 (Regional Rollout) → Transition Architecture 3 (Global Rollout) → Target Architecture (SAP RISE with S/4HANA Cloud) → Future State Architecture (Continuous Innovation). Each transition plateau closes a defined subset of the seven gaps above before the next rollout wave begins.

# 6. Resource Constraints

Sequencing and prioritization are bounded by the following strategic resources:

SAP RISE Program Budget

Skilled ABAP/BTP Developer Pool

Enterprise Architecture Practice

SAP License Estate

Center of Excellence - SAP

Data Migration Toolset

Cloud Hyperscaler Capacity

Change Management Capability

Training & Enablement Assets

Program Management Office

# 7. Risks Carried Forward

Risk: Custom Code Volume Underestimated

Risk: Cutover Downtime Exceeds Approved Window

Risk: Data Migration Quality Issues

Risk: Change Resistance from Business Units

Risk: SI Partner Resource Availability

Risk: Security Misconfiguration During Migration

# 8. Next Steps

Approved opportunities proceed to detailed work package planning and sequencing in the Phase F Migration Roadmap.