SAP RISE with SAP S/4HANA Cloud

Architecture Contract

Centralized Identity & Access Management – TOGAF ADM Phase F

| Field | Value |
| --- | --- |
| Programme | SAP RISE with SAP S/4HANA Cloud – Enterprise Transformation |
| TOGAF ADM Phase | Phase F - Migration Planning |
| Architecture Repository | SAP Centralized IAM Repository (ArchiMate 3.x model) |
| Document Status | Draft for Review |
| Version | 0.1 |
| Date | 2026-08-14 |
| Prepared By | Enterprise Architecture Team |
| Classification | Internal |

# 1. Purpose

Records the agreement between the Architecture Board and the delivery team to build the work packages defined in the Implementation and Migration Plan.

# 2. Parties

Architecture Board (represented by the Identity & Access Management Lead) and the delivery team (SAP Basis Team Lead, Azure Platform Owner).

# 3. Scope of Work

Configure Azure AD as Corporate Identity Provider

Deploy SAP IAS Tenants (S/4HANA and SuccessFactors)

Deploy SAP IPS Tenants (S/4HANA and SuccessFactors)

Configure SCIM Provisioning to SAP S/4HANA Cloud

Configure SCIM Provisioning to SAP SuccessFactors

Migrate Existing User Accounts

Decommission Local User Stores

Testing and Validation (Development → Acceptance → Production)

Cutover and Hypercare

# 4. Acceptance Criteria

System shall provision users automatically from Azure AD via SAP Cloud Identity Services

System shall support SCIM-based provisioning through SAP IPS

System shall enforce Single Sign-On via SAP IAS for all SAP applications

System shall maintain identity isolation per landscape stage (Development / Acceptance / Production)

System shall de-provision (deactivate) users within 24 hours of Azure AD deactivation

System shall log all identity lifecycle events for audit purposes

System shall support role-based access assignment during provisioning

# 5. Approval

Signed off by the Program Sponsor on recommendation of the Architecture Board.