SAP RISE with SAP S/4HANA Cloud

Request for Architecture Work

Centralized Identity & Access Management – TOGAF Preliminary Phase

| Field | Value |
| --- | --- |
| Programme | SAP RISE with SAP S/4HANA Cloud – Enterprise Transformation |
| TOGAF ADM Phase | Preliminary Phase |
| Architecture Repository | SAP Centralized IAM Repository (ArchiMate 3.x model) |
| Document Status | Draft for Review |
| Version | 0.1 |
| Date | 2026-08-14 |
| Prepared By | Enterprise Architecture Team |
| Classification | Internal |

# 1. Purpose

This Request for Architecture Work formally commissions the Centralized Identity & Access Management (IAM) sub-project under the SAP RISE with SAP S/4HANA Cloud programme.

# 2. Sponsor

Program Sponsor, on behalf of the CISO and Identity & Access Management Lead.

# 3. Scope

Centralize identity administration for SAP S/4HANA Cloud and SAP SuccessFactors (each spanning Development, Acceptance, and Production) around Microsoft Azure Active Directory, federated via SAP IAS and provisioned via SAP IPS.

# 4. Business Drivers

Reduce Identity Sprawl Across the SAP Landscape

Improve Security Posture and Reduce Attack Surface

Enable Automated Joiner-Mover-Leaver Process

Ensure Compliance with Access Governance Policy

Reduce Manual User Administration Effort

# 5. Constraints

Fixed Compliance Deadline for Access Governance

No Direct Write-Back from SAP Systems to Azure AD (One-Way Sync)

Production Identity Data May Not Flow to Non-Production Environments